SPRINT BACKLOG

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Backlog Item | Status and Completion Date | Original Estimation in Hours | Day 1 hrs | Day 2 hrs | Day 3 hrs | Day 4 hrs | Day 5 hrs | Day 6 hrs | Day 7 hrs | Day 8 hrs | Day 9 hrs | Day 10 hrs |
| **SPRINT 1** |  |  |  |  |  |  |  |  |  |  |  |  |
| ER model & DB schema | 20/08/2025 | 7 | 2 | 3 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Project setup (frontend + backend) | 23/08/2025 | 7 | 1 | 3 | 2 | 1 | 0 | 0 | 0 | 0 | 0 | 0 |
| Secure login & role access | 27/08/2025 | 7 | 1 | 2 | 1 | 2 | 1 | 0 | 0 | 0 | 0 | 0 |
| UI for login/registration | 02/09/2025 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| **SPRINT 2** |  |  |  |  |  |  |  |  |  |  |  |  |
| Course enrollment (add/drop) | 07/09/2025 | 7 | 1 | 2 | 1 | 2 | 1 | 0 | 0 | 0 | 0 | 0 |
| Course management (faculty/admin) | 11/09/2025 | 7 | 1 | 2 | 1 | 2 | 1 | 0 | 0 | 0 | 0 | 0 |
| Student profile updates | 16/09/2025 | 3 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| **SPRINT 3** |  |  |  |  |  |  |  |  |  |  |  |  |
| Exam module (create/schedule) | 19/09/2025 | 7 | 1 | 1 | 1 | 2 | 1 | 1 | 0 | 0 | 0 | 0 |
| MCQ question bank | 25/09/2025 | 7 | 1 | 1 | 1 | 2 | 1 | 1 | 0 | 0 | 0 | 0 |
| Exam participation (student UI) | 30/09/2025 | 7 | 1 | 3 | 1 | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| Auto-evaluation & results | 04/10/2025 | 7 | 2 | 1 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 |
| **SPRINT 4** |  |  |  |  |  |  |  |  |  |  |  |  |
| Notifications (exam, results, courses) | 07/10/2025 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Final testing & deployment | 08/10/2025 | 3 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| TOTAL |  | 79 | 19 | 19 | 21 | 17 | 12 | 5 | 0 | 0 | 0 | 0 |